# M4 Research Questions

# 1.Project Charter

Project Title: Castle Infiltration & VIP Extraction 101

Sponsor: Bowser.

Objectives: The website should act as a main-hub to deliver a structured course with additional materials (syllabus, lecture materials, assignments, communications).

Success Criteria: loads without error, accessible on mobile, links function, material is organized and accessible.

Assumptions: Students have internet, devices that can access the site, understand how to browse a web page and navigate the internet, web hosting available.

Constraints: HTML/CSS, 8 week deadline.

# 2.Roles/Responsibilities

1.Project Manager- Koopa Commander:

Overall project coordinator. Defines scope/timeline, assigns tasks to team, tracks milestones, communicate with Bowser, ensure project stays in scope.

2.Lead Web Developer-Castle Architect:

Technical implementation of site. Builds HTML structure, implements CSS, ensures responsive design, maintains code.

3.Content Designer-Tactical Strategist:

Course material structure and clarity. Drafts content, organizes lectures/assignments, structures resources.

4.UI/UX Designer-Lava Aesthetic Engineer:

Visuals and usability. Designs layout, chooses colors/fonts, applies lava/castle themes.

5.Quality Assurance Tester-Castle Inspector:

verification and testing. Tests links, verifies functionality, checks for errors, reports bugs.

# 3.Website Features

Home Page: Central hub for the other pages.

Syllabus page: Displays course overview, objectives, grading rubric, and schedule.

Lecture Materials page: Organized lecture notes and instructional content.

Assignments page: Lists current and upcoming assignments with due dates and submission instructions.

External Resource Page: Includes links to relevant websites and supplemental material.

Bulletin Board: Announcement board for updates.

Chat Room: A themed discussion board with lava aesthetics.

Grades Page: Page for performance metrics.

Creative Element: The website will have lava-style coloring, fortress designs, and pixel-esque motifs.

# 4.Milestones/Timeline

Week 1-Project planning:

Finalize charter, define roles/responsibilities, outline features.

Week 2-Wireframe and Layout:

Create basic page structure, define navigation flow, establish visual theme direction.

Week 3-Core HTML Structure:

Build home page, create content pages, establish content navigation menu.

Week 4-CSS Styling:

apply styling, implement responsive design, integrate Bowser themed visuals.

Week 5-Content Integration:

Populate pages with course material, add external resource links, format bulletin/grade page layouts.

Week 6-Feature Mockups:

Finalize chat room and bulletin layout, complete grade display design, etc.

Week 7-Testing and Quality Assurance:

Verify links function, test responsiveness across screen sizes, check consistency in layout and formatting.

Week 8-Final Review and Deployment:

Final site walkthrough, correct any issues identified, prepare final submission.

# 5. Assumption log

1. Users will access through a modern web browser such as Chrome, Edge, Safari, etc.

2. Users will access the site on a standard desktop/laptop screen size.

3. Basic responsive design will be sufficient for mobile access.

4. Users will have general familiarity with navigating web pages and using hyperlinks.

5. Advanced accessibility accommodations are outside project scope (colorblind users may find lava aesthetics a bit off).

# 6. Stakeholder Communication Plan

Sponsor communication: The project manager will provide weekly progress updates to Bowser summarizing milestones completed, upcoming tasks, and identified risks. At completion, the team will conduct a formal presentation outlining objectives, deliverables, and project outcomes.

Class feedback: Student feedback will be gathered byan end of course survey to evaluate usability and content clarity. Final grade review results will also be used to indicate course effectiveness.